# Sprint Review and Sprint Retrospective i - Team Ace

**Deliverable 1**

* Features implemented
  + product backlog created
  + sprint backlog created
  + sprint review for deliver
  + 15-30 functional requirements created for SRS
  + 10-15 non functional requirements created for SRS
  + software implementation started
  + kanban board created
  + created quality checking policy
* Issues fixed
  + started reworks on deliverable 0
* Implementation review
  + *What went well in the implementation*
    - delegation of tasks with Kanban was very effective
    - functional and nonfunctional requirements
  + *What problems occurred*
    - hard to figure out what to do in software creation
    - struggling to understand the scope of the deliverable
  + *How problems were solved*
    - talked to greg to figure out what setup entailed
    - Talked to Dr. Greg to clear up misconceptions
* Changes made
  + swapped to kanban for task management
  + created product and sprint backlog
* Plans for next sprint *(What will be done for the next sprint)*
  + Deliverable 2
* Sprint Retrospective
  + *What went well?*
    - delegation of tasks with Kanban was very effective
    - functional and nonfunctional requirements
  + *What could be improved?*
    - changing id numbers in product and sprint backlog
    - design quality check
    - Make sure the team communicates on discord more effectively
  + *What will we commit to improve in the next Sprint?*
    - *What changes will be made to how we work for the next sprint?*

| *Change* | *Who will be responsible for the change* | *Who will check in on the change half-way and when* |
| --- | --- | --- |
| *changing id numbers* | *Ben/Cade* | *Cade/Ben* |
|  |  |  |
|  |  |  |